Cornea Clinic EMR

Master Development Plan

Tertiary Cornea Institute Platform

Plan date: 21 June 2026

Based on: Comprehensive Tertiary Cornea EMR Global Audit (June 2026)

Goal: Transform a strong specialist cornea clinic EMR (~72% complete) into a tertiary cornea institute platform

Scope: 10 highest-value projects only — no billing, scheduling-only, or low-impact admin features

# Prioritization Framework

Each project was scored on five dimensions (1–10), then weighted:

| Dimension | Weight | Rationale |
| --- | --- | --- |
| Clinical impact | 30% | Core mission of a tertiary cornea institute |
| Patient safety | 25% | Non-negotiable for live clinical use |
| Research value | 20% | Required for institute + national referral status |
| Development effort | 15% | Inverse — faster wins where impact is high |
| Long-term scalability | 10% | Multi-user, multi-service, registry-ready architecture |

### Existing strengths leveraged

- Cloud synchronization

- Keratoplasty register

- Contact lens module

- Scleral lens wizard + AI Scleral Advisor

- Laser Refractive Surgery module + AI Refractive Planner

- Structured anterior segment builder

### Why these 10 projects

The audit identified the largest gaps blocking tertiary status: data loss risk (cloud media), missing disease registries (CXL, keratitis), manual device entry, disconnected graft outcomes, and no research layer. Admin features (billing, SMS, native apps) were excluded.

# Roadmap Overview

| Phase | Timeline | Projects | Theme |
| --- | --- | --- | --- |
| Phase 1 | Immediate (0–3 months) | 2 | Stop clinical data loss; launch KC/CXL programme |
| Phase 2 | 3 months | 3 | Emergency cornea + device integration + graft outcomes |
| Phase 3 | 6 months | 3 | Research platform + complete examination + multi-user scale |
| Phase 4 | 12 months | 2 | Advanced AI + accredited eye bank operations |

# Phase 1 — Immediate (0–3 months)

## Project 1: Persistent Cloud Clinical Media Platform

Phase: Phase 1 — Immediate

What: Replace DigitalOcean /tmp/media with durable object storage (Cloudflare R2 or DO Spaces). Migrate upload, sync, and restore paths for slit-lamp photos, topography, AS-OCT, PDFs, and drawings.

| Field | Detail |
| --- | --- |
| Clinical justification | Live patient images and documents are clinical records. Ephemeral storage risks permanent loss on redeploy — unacceptable at tertiary level. |
| Research value | Enables longitudinal imaging studies and teaching case libraries later. |
| Complexity | Medium — API storage layer + migration of existing assets + sync client updates |
| Dependencies | Cloud storage bucket, signed URL strategy, media_assets schema (already exists) |
| Impact score | 9.5 / 10 |

### Why selected

Highest patient-safety ROI with moderate effort. Unblocks every imaging-dependent module and registry.

## Project 2: CXL & Keratoconus Longitudinal Registry

Phase: Phase 1 — Immediate

What: Dedicated registry module: KC diagnosis timeline, topography serial entry/import hooks, CXL protocol (epi-on/off, energy, riboflavin), post-CXL Kmax/Kmean tracking, progression flags, links to scleral/laser modules.

| Field | Detail |
| --- | --- |
| Clinical justification | Audit scored Cross-linking Centre at 3.5/10 — the largest single-service gap. CXL is mentioned in laser AI only; no programme tracking exists. |
| Research value | Very high — ectasia progression, CXL efficacy, and KC natural history are core institute research outputs. |
| Complexity | Medium–High — new JSON module + cloud sync entity + dashboard views |
| Dependencies | Project 1 (imaging); builds on existing laser/scleral KC data |
| Impact score | 9.0 / 10 |

### Why selected

Transforms keratoconus documented in visits into a Keratoconus Centre with longitudinal care and research capability.

# Phase 2 — 3 months

## Project 3: Infectious Keratitis & Corneal Ulcer Service Module

Phase: Phase 2 — 3 months

What: Structured ulcer workflow: presentation scoring, culture/smear tracking, organism type, antimicrobial protocol, daily photo series, healing timeline, emergency queue integration with patient flow.

| Field | Detail |
| --- | --- |
| Clinical justification | Corneal Ulcer Centre scored 5.0/10. Ulcers are only anterior-segment findings today — no staging, microbiology, or treatment protocol module. |
| Research value | High — microbial keratitis outcomes, resistance patterns, treatment response studies. |
| Complexity | High — new clinical taxonomy + workflow + lab fields + print templates |
| Dependencies | Project 1 (serial photography); anterior segment builder (existing) |
| Impact score | 9.0 / 10 |

### Why selected

Essential for tertiary emergency cornea and national referral acceptance. Direct patient-safety impact through structured treatment tracking.

## Project 4: Pentacam & Diagnostic Device Import Pipeline

Phase: Phase 2 — 3 months

What: Import Pentacam CSV/export (first device), map to KC/CXL registry and laser work-up. Foundation for specular + AS-OCT later. Auto-populate Kmax, pachymetry, indices.

| Field | Detail |
| --- | --- |
| Clinical justification | Manual topography entry is the main bottleneck in laser refractive and KC modules. Tertiary institutes expect device-connected workflows. |
| Research value | Very high — enables large-scale ectasia-risk and CXL outcome datasets without transcription error. |
| Complexity | High — parsers, validation, mapping layer, UI review before commit |
| Dependencies | Project 2 (CXL registry); laser refractive module (existing) |
| Impact score | 8.5 / 10 |

### Why selected

Multiplies value of existing AI Refractive Planner and new CXL registry. Eliminates highest-friction data entry across two flagship modules.

## Project 5: Keratoplasty Graft Outcomes & Rejection Registry

Phase: Phase 2 — 3 months

What: Link KP register patients to visit records. Structured post-graft exams: endothelial count trend, rejection episodes, graft clarity, IOP, medications, failure/re-graft events.

| Field | Detail |
| --- | --- |
| Clinical justification | KP register is strong (7.5/10) but post-op tracking scored 5.0/10. Graft survival monitoring is core keratoplasty programme requirement. |
| Research value | Very high — graft survival, rejection risk factors, endothelial cell loss — publishable registry data. |
| Complexity | Medium — schema extension + visit linkage UI + outcome forms |
| Dependencies | Existing KP register + sync; anterior segment builder; Project 1 for post-op photos |
| Impact score | 8.5 / 10 |

### Why selected

Leverages existing keratoplasty strength rather than building from scratch. Closes the graft programme's biggest clinical gap.

# Phase 3 — 6 months

## Project 6: Cornea Research Analytics & Outcomes Dashboard

Phase: Phase 3 — 6 months

What: Institute dashboard: cohort builder (KC, CXL, keratitis, KP, refractive), outcome summaries, export to CSV/Excel, basic statistics (Kaplan-Meier for graft survival, progression rates).

| Field | Detail |
| --- | --- |
| Clinical justification | Supports quality improvement — rejection rates, CXL failure, keratitis healing times. |
| Research value | Critical — Research Centre scored 4.5/10. Transforms export-only data into an analytics platform. |
| Complexity | High — aggregation queries on JSONB + registry tables + UI |
| Dependencies | Projects 2, 3, 4, 5 (structured registries must exist first) |
| Impact score | 8.0 / 10 |

### Why selected

Unlocks tertiary Research Unit and path toward national registry. Depends on registries from Phases 1–2.

## Project 7: Structured Posterior Segment Examination Module

Phase: Phase 3 — 6 months

What: Taxonomy-driven posterior segment builder (disc, macula, vessels, periphery) mirroring anterior segment pattern. Links to visit media and print.

| Field | Detail |
| --- | --- |
| Clinical justification | Fundus is legacy free-text (5.0/10). Tertiary cornea institutes still document posterior findings (CMV retinitis, diabetic screening, post-graft fundus). |
| Research value | Medium — enables combined anterior/posterior outcome studies. |
| Complexity | Medium — reuse anterior builder architecture |
| Dependencies | Anterior segment builder pattern (existing); Project 1 for fundus images |
| Impact score | 7.0 / 10 |

### Why selected

Completes the clinical record beyond cornea-only anterior work. Reuses proven builder pattern — good effort/impact ratio.

## Project 8: Multi-Clinician Record Locking & Concurrent Edit Safety

Phase: Phase 3 — 6 months

What: Optimistic locking UI, record-in-use warnings, conflict resolution for simultaneous edits, section-level attribution enhancement.

| Field | Detail |
| --- | --- |
| Clinical justification | Tertiary institutes run concurrent consultants, fellows, and technicians. Sync conflicts today are backend-only — users need visible safety. |
| Research value | Low–Medium — protects data integrity for research datasets. |
| Complexity | Medium–High — sync protocol + UI + offline/online edge cases |
| Dependencies | Existing sync infrastructure (stable); audit trail (existing) |
| Impact score | 7.5 / 10 |

### Why selected

Patient safety and scalability for multi-user tertiary workflow without rebuilding sync from scratch.

# Phase 4 — 12 months

## Project 9: Topography-Integrated Ectasia AI & Advanced Refractive Decision Support

Phase: Phase 4 — 12 months

What: Extend AI Refractive Planner with imported topography metrics: enhanced ectasia scoring, CXL recommendation refinement, procedure ranking validated against registry outcomes (Projects 2 + 4 data).

| Field | Detail |
| --- | --- |
| Clinical justification | Current AI is rule-based and manual-entry limited. Device-fed AI is the natural evolution of existing AI Refractive Planner strength. |
| Research value | Very high — AI vs surgeon decisions, outcome correlation, model validation papers. |
| Complexity | Very High — ML pipeline, validation cohort, regulatory considerations for CDS |
| Dependencies | Projects 2, 4, 6 (registry data + topography import + analytics) |
| Impact score | 8.0 / 10 |

### Why selected

Builds on flagship laser + AI strength rather than new greenfield AI. Becomes defensible tertiary differentiator after data foundation exists.

## Project 10: Accredited Eye Bank Operations & Traceability Module

Phase: Phase 4 — 12 months

What: Expand KP tissue inventory into full eye-bank workflow: donor ID, serology, quarantine, chain-of-custody, cold-chain events, regulatory export, allocation audit trail.

| Field | Detail |
| --- | --- |
| Clinical justification | Eye Bank scored 5.0/10 — inventory only. Tertiary institutes with in-house or affiliated eye banks need traceability for graft safety. |
| Research value | High — donor tissue quality vs outcome linkage (with Project 5). |
| Complexity | Very High — regulatory domain, workflow depth, compliance documentation |
| Dependencies | Project 5 (graft outcomes); existing KP tissue module |
| Impact score | 7.5 / 10 |

### Why selected

Completes the Eye Bank + Keratoplasty service line using existing tissue inventory as foundation. Deferred to Phase 4 due to complexity and regulatory scope.

# Summary Matrix

| # | Project | Phase | Impact | Complexity | Primary driver |
| --- | --- | --- | --- | --- | --- |
| 1 | Persistent Cloud Media Platform | 1 | 9.5 | Medium | Patient safety |
| 2 | CXL & KC Longitudinal Registry | 1 | 9.0 | Med–High | Clinical + research |
| 3 | Infectious Keratitis Service Module | 2 | 9.0 | High | Clinical + safety |
| 4 | Pentacam / Device Import Pipeline | 2 | 8.5 | High | Scalability + clinical |
| 5 | KP Graft Outcomes Registry | 2 | 8.5 | Medium | Clinical + research |
| 6 | Research Analytics Dashboard | 3 | 8.0 | High | Research |
| 7 | Posterior Segment Builder | 3 | 7.0 | Medium | Clinical completeness |
| 8 | Multi-clinician Record Locking | 3 | 7.5 | Med–High | Safety + scale |
| 9 | Topography-Integrated Ectasia AI | 4 | 8.0 | Very High | Clinical + research |
| 10 | Eye Bank Traceability Module | 4 | 7.5 | Very High | Institute completeness |

# Deliberately Excluded

| Excluded | Reason |
| --- | --- |
| Billing / insurance | Low tertiary clinical impact |
| Appointment scheduling alone | Admin; not institute differentiator |
| Native mobile app | Responsive web sufficient; high effort |
| PWA / cosmetic UX | Low impact vs registries |
| FHIR export (standalone) | Covered later via Project 6 export layer if needed |
| Code refactor / split HTML | Important technically but not in top 10 clinical projects |

# Expected Institute Readiness After Full Plan

| Centre | Current (/10) | After plan (est.) |
| --- | --- | --- |
| Keratoconus / CXL Centre | 3.5–6.0 | 8.5 |
| Corneal Ulcer Centre | 5.0 | 8.0 |
| Keratoplasty Centre | 7.0 | 8.5 |
| Laser Refractive Centre | 7.5 | 8.5 |
| Research Centre | 4.5 | 8.0 |
| Eye Bank | 5.0 | 7.5 |
| Overall tertiary readiness (avg.) | ~5.5 | ~8.0 |

Estimated completion after all 10 projects: ~88–90% of tertiary institute vision (up from ~72% today).

# Critical Path

- Project 1 (Media) must start first — every imaging-dependent registry depends on durable storage.

- Project 1 → Project 2 (CXL Registry) → Project 4 (Pentacam Import) → Project 9 (Ectasia AI)

- Project 1 → Project 3 (Keratitis Module)

- Project 5 (Graft Outcomes) → Project 10 (Eye Bank) → Project 6 (Analytics Dashboard)

- Project 7 (Posterior Segment) — parallel after Phase 1

- Project 8 (Record Locking) — parallel in Phase 3

To regenerate this document: node scripts/generate-master-development-plan-docx.mjs