Cornea Clinic EMR

Project Status Report

Audit date: 29 May 2026

Scope: cornea-emr/ (backend) + Cornea Clinic file/ (frontend)

Method: Read-only repository analysis — no code modified

# Executive Summary

The project is a local-first ophthalmology EMR with an emerging PostgreSQL-backed cloud layer. The frontend (Cornea.html, ~8,400 lines) is mature for offline clinical use. The backend (apps/api v0.2.0) provides auth, clinical CRUD, sync, migration, keratoplasty registry, and local media storage.

Overall maturity: Strong for single-clinic offline use; partial for multi-user cloud sync and production deployment.

| Layer | Status |
| --- | --- |
| Frontend (local EMR) | ✅ Complete |
| Backend API foundation | ✅ Complete |
| Frontend ↔ Backend integration | 🟡 Partial |
| Production deployment | 🟡 Partial |
| Architecture spec (PRODUCTION_ARCHITECTURE.md) | ❌ Missing |

# 1. Features Fully Implemented

## Frontend (Cornea Clinic file/)

| Feature | Status | Notes |
| --- | --- | --- |
| Patient visit form (all clinical sections) | ✅ Complete | Demographics, history, refraction, vitals, anterior segment, fundus, diagnosis, medical advice, follow-up |
| IndexedDB offline storage | ✅ Complete | CorneaClinicDB v4 — patients, kpPatients, kpTissues |
| Dashboard & patient records list | ✅ Complete | Stats, search, view/edit/delete |
| Read-only EMR view + visit history sidebar | ✅ Complete | renderPatientReadOnly, refreshPatientVisitHistory |
| Anterior segment drawing studio | ✅ Complete | SVG editor, embedded sketch, JSON + PNG save |
| Keratoplasty patient register | ✅ Complete | CRUD, filters, CSV export |
| Corneal tissue inventory | ✅ Complete | CRUD, grading, expiry highlighting, CSV export |
| Tissue matching engine (client-side) | ✅ Complete | Protocol scoring, checklist, reserve → Matched |
| ICD-11 diagnosis autocomplete (via local proxy) | ✅ Complete | clinic-server.js :8080, WHO MMS releases |
| Lid condition autocomplete | ✅ Complete | Built-in clinical list |
| Full IndexedDB export (checksum bundle) | ✅ Complete | cornea-migration-tool.js → exportDatabase() |
| Migration wizard UI | ✅ Complete | migrate.html — analyze/import to PostgreSQL |
| Medical advice table + follow-up | ✅ Complete | Included in form and read-only view |
| Visit media attachments (local) | ✅ Complete | cornea-visit-media.js — slit lamp, topography, OCT, PDF |

## Backend (cornea-emr/apps/api/)

| Feature | Status | Notes |
| --- | --- | --- |
| Express app shell + middleware | ✅ Complete | helmet, CORS, pino, request ID, error handling |
| Health checks (live + ready) | ✅ Complete | routes/health.js |
| JWT auth (login, refresh, logout, me) | ✅ Complete | authService.js, routes/auth.js |
| Refresh token rotation (DB-backed) | ✅ Complete | 007_auth_sessions.sql, session families |
| RBAC (6 roles, permission middleware) | ✅ Complete | core/permissions.js, authorize.js |
| Patients CRUD | ✅ Complete | routes/patients.js, patientService.js |
| Visits CRUD + finalize/cancel | ✅ Complete | routes/visits.js, visitService.js |
| Prescriptions (per-visit + bulk) | ✅ Complete | routes/prescriptions.js |
| Follow-ups | ✅ Complete | routes/followups.js |
| Anterior drawing metadata API | ✅ Complete | routes/drawing.js, drawingService.js |
| Keratoplasty patients CRUD + overview | ✅ Complete | routes/keratoplasty-patients.js |
| Corneal tissues CRUD + reserve/release | ✅ Complete | routes/corneal-tissues.js |
| Media upload/download (local disk) | ✅ Complete | fileStorageService.js, 009_media_assets.sql |
| Entity-scoped media (visits, KP, tissues) | ✅ Complete | routes/entityMedia.js |
| Sync push (visits, KP patients/tissues, reserve) | ✅ Complete | routes/sync.js, syncService.js |
| Sync pull (cursor-based delta) | ✅ Complete | 008_sync_infrastructure.sql |
| Sync conflict registry | ✅ Complete | sync_conflicts table |
| Audit log writes | ✅ Complete | 006_audit_logs.sql |
| IndexedDB → PostgreSQL migration | ✅ Complete | migrationService.js, CLI, admin API |
| DB migrations (000–009) | ✅ Complete | Foundation through media assets |
| Seed (clinic + admin) | ✅ Complete | seed-cli.js |
| Docker image (API) | ✅ Complete | apps/api/Dockerfile — Node 22 Alpine, non-root |

# 2. Features Partially Implemented

## Frontend

| Feature | Status | Notes |
| --- | --- | --- |
| Cloud sync integration | 🟡 Partial | Hardcoded credentials; silent fallback to local |
| Cloud login / settings UI | 🟡 Partial | No login screen in Cornea.html; migrate.html has admin login only |
| Visit media cloud upload | 🟡 Partial | Needs visit uuid + API token; base64 in IndexedDB until synced |
| Database tab import | 🟡 Partial | Accepts flat visit array only; rejects migration bundle format |
| Database tab export | 🟡 Partial | Full bundle via CorneaMigration; fallback to visits-only |
| Clear all data | 🟡 Partial | Clears patients only; KP + sync stores remain |
| Print / clinical summary | 🟡 Partial | Omits anterior drawing and visit media |
| Sync conflict resolution UI | 🟡 Partial | Badge shows conflicts; no resolver UI |
| Sync deletion handling | 🟡 Partial | applyDeletion() handles visits only, not KP entities |
| ICD integration | 🟡 Partial | Works via clinic-server.js; fails on file://; credentials in localStorage |
| Cloud boot configuration | 🟡 Partial | Hardcoded admin@corneaclinic.local / admin123 in Cornea.html |

## Backend

| Feature | Status | Notes |
| --- | --- | --- |
| Offline sync (pull scope) | 🟡 Partial | Pull covers visits, KP — not patients, prescriptions, followups, drawings, media |
| Conflict resolution API | 🟡 Partial | resolve-conflict marks status only; does not merge payloads |
| Sync pull data mapping | 🟡 Partial | Bug: visitToLegacyRecord(row, row) — patient fields incorrect on pull |
| Password reset | 🟡 Partial | Token generated; logged in dev; no email delivery |
| Migration import | 🟡 Partial | Visits + KP data; embedded images/drawings not migrated to media_assets |
| Media storage | 🟡 Partial | Local filesystem only; no S3/object storage |
| Drawing storage | 🟡 Partial | API supports media-linked drawings; sync does not propagate media |
| Docker deployment | 🟡 Partial | Missing JWT_SECRET, media volume, auto-migrate on start |
| Environment configuration | 🟡 Partial | .env.example documented; production secrets/TLS not guided |
| Verification tooling | 🟡 Partial | api:verify references missing verify script; verify-api.js targets legacy API |
| Legacy code coexistence | 🟡 Partial | legacy/ modules exist but not mounted; schema incompatible with v1 |

## Cross-cutting

| Feature | Status | Notes |
| --- | --- | --- |
| Frontend ↔ Backend adapter | 🟡 Partial | Active adapter uses accessToken + sync; legacy duplicate outdated |
| Dual database strategy | 🟡 Partial | cornea_emr (legacy) vs cornea_emr_v1 (v1) — manual separation required |

# 3. Features Planned but Not Implemented

From docs/PRODUCTION_ARCHITECTURE.md and permission definitions:

| Feature | Status | Notes |
| --- | --- | --- |
| Modular PWA (replace monolithic HTML) | ❌ Missing | Spec only |
| Service worker / offline caching | ❌ Missing | Spec only |
| Multi-clinic / organization selector | ❌ Missing | Single clinic in seed |
| User management API (USERS_MANAGE) | ❌ Missing | Permission defined, no routes |
| Clinic settings API (CLINIC_SETTINGS) | ❌ Missing | Permission defined, no routes |
| Export management API (EXPORT_MANAGE) | ❌ Missing | Permission defined, no routes |
| ICD-11 server proxy (v1 API) | ❌ Missing | Legacy icd.js not mounted; no icd_credentials in v1 schema |
| ICD credentials server-side | ❌ Missing | Frontend stores WHO keys in localStorage |
| Backend tissue matching engine | ❌ Missing | Matching is client-only in Cornea.html |
| Tissue expiry automation (cron/job) | ❌ Missing | Manual status only |
| Tissue delete endpoint | ❌ Missing | Create/update/reserve/release only |
| Audit log read API | ❌ Missing | Writes only; sync logs require AUDIT_READ |
| Redis caching | ❌ Missing | Spec optional component |
| CDN for static assets | ❌ Missing | Spec only |
| Load balancer / TLS termination | ❌ Missing | No reverse proxy config |
| Email delivery (password reset) | ❌ Missing | Dev log only |
| MFA / account lockout | ❌ Missing | — |
| Login rate limiting | ❌ Missing | — |
| Automated test suite | ❌ Missing | No project tests under apps/api/src |
| CI/CD pipeline | ❌ Missing | — |
| Conflict merge UI | ❌ Missing | Architecture requires user notification |
| Images out of JSONB (full migration) | ❌ Missing | Drawings/media still inline in visit payload locally |
| Embedded DB script (db:embedded) | ❌ Missing | Referenced in root package.json, not in apps/api |

# 4. Broken or Incomplete Workflows

| Feature | Status | Notes |
| --- | --- | --- |
| Database tab import of migration bundle | ❌ Broken | importDatabase() requires Array; bundle is object |
| Sync pull → visit patient fields | ❌ Broken | visitToLegacyRecord(row, row) passes visit row as patient |
| npm run api:verify | ❌ Broken | verify script missing from apps/api/package.json |
| scripts/verify-api.js against v1 API | ❌ Broken | Targets legacy /encounters, expects data.token |
| cornea-emr/legacy/cornea-api-adapter.js | ❌ Broken | Outdated duplicate; not used by active frontend |
| Docker docker compose up (full stack) | 🟡 Partial | No migrate/seed on start; JWT_SECRET not set; empty DB |
| Password reset (production) | 🟡 Partial | Token never emailed |
| Conflict resolution end-to-end | 🟡 Partial | Server marks resolved; client has no merge/re-push UI |
| Cloud sync when API unavailable | 🟡 Partial | Silent local fallback — queue never drains |
| ICD via file:// | ❌ Broken | Requires clinic-server.js at http://127.0.0.1:8080 |
| Clear all data | 🟡 Partial | KP and sync data survive |
| Print report with drawings/media | 🟡 Partial | generateSummary() excludes these sections |
| Legacy + v1 schema on same database | ❌ Broken | Migration 002 blocks if legacy tables exist |

# 5. Technical Debt

| Feature | Status | Notes |
| --- | --- | --- |
| Monolithic 8,400-line HTML file | High | Cornea.html |
| Monkey-patched global functions for cloud mode | High | cornea-api-adapter.js |
| Duplicate outdated API adapter | Medium | cornea-emr/legacy/cornea-api-adapter.js |
| Legacy API modules unmounted but present | Medium | apps/api/src/legacy/ |
| Full visit documents in JSONB (visits.payload) | Medium | 003_patients_visits.sql |
| Base64 images/drawings in IndexedDB records | Medium | anteriorDrawingImage, visitMediaJSON |
| Timestamp-based sync cursors | Medium | syncService.js — reorder risk under concurrency |
| Unbounded growth tables | Medium | client_mutations, sync_logs, audit_logs |
| No automated tests | High | Entire backend |
| Documentation lag (migration docs say 008; 009 exists) | Low | docs/MIGRATION_TOOL.md |
| Two frontend deployment paths (file:// vs :8080) | Medium | clinic-server.js vs direct open |
| Hardcoded cloud credentials in boot script | High | Cornea.html DOMContentLoaded |
| start-clinic.bat assumes sibling cornea-emr path | Low | Relative path dependency |

# 6. Security Concerns

| Feature | Status | Notes |
| --- | --- | --- |
| Default credentials in source | Critical | admin@corneaclinic.local / admin123 hardcoded in Cornea.html |
| Default JWT secret in .env.example | Critical | change-me-in-production-use-long-random-string |
| Default seed password | High | SEED_ADMIN_PASSWORD=admin123 |
| WHO ICD credentials in browser localStorage | High | Client-side secret storage |
| CORS_ORIGIN=* with credentials | High | docker-compose.yml, .env.example |
| Refresh token in JSON response body | Medium | XSS could steal token alongside HttpOnly cookie |
| Access tokens not invalidated on logout | Medium | Valid until expiry (~15 min) after logout |
| No login rate limiting | Medium | Brute-force on /api/v1/auth/login |
| No MFA | Medium | — |
| Postgres exposed on 5432 with default password | High | docker-compose.yml — cornea_dev |
| Password reset token logged to console (dev) | Low | authService.js |
| ICD proxy CORS * | Low | clinic-server.js |
| Local media served through authenticated API only | Low (Positive) | No public URLs |
| Path traversal protection in file storage | Low (Positive) | fileStorageService.js |
| Audit immutability trigger | Low (Positive) | 001_clinical_functions.sql |
| Clinic suspension check on auth | Low (Positive) | authenticate.js |

# 7. Scalability Concerns

| Feature | Status | Notes |
| --- | --- | --- |
| Local filesystem media storage | High | Cannot scale horizontally; no shared volume in Docker |
| Single Postgres instance | Medium | No read replicas, partitioning, or connection pooling proxy |
| JSONB visit payloads | Medium | Large rows; search indexed but storage grows quickly |
| IndexedDB quota (client) | Medium | PNG + base64 media on visit records |
| Sync push one-by-one (not batched transaction) | Medium | Max 100 mutations per request |
| No background job infrastructure | Medium | Expiry, email, cleanup require external cron |
| No caching layer | Low | Every request hits Postgres |
| No metrics/tracing | Low | Pino logs only |
| Monolithic frontend delivery | Low | Full HTML reload; no code splitting |
| client_mutations / sync_logs unbounded | Medium | No retention/archival policy |

# 8. Deployment Readiness Assessment

## Local development — ✅ Ready (with manual steps)

- Start PostgreSQL: docker compose up postgres or local install

- Run migrations + seed: npm run migrate + npm run seed

- Start API (:3000): npm run dev

- Start clinic server (:8080): node clinic-server.js or start-clinic.bat

- Open app: http://127.0.0.1:8080/Cornea.html

## Docker full stack — 🟡 Partial

| Feature | Status | Notes |
| --- | --- | --- |
| Postgres container | ✅ Complete | With persistent volume |
| API container | ✅ Complete | Builds and healthchecks |
| Auto-migrate on container start | ❌ Missing | — |
| JWT_SECRET in compose | ❌ Missing | Fails in NODE_ENV=production |
| Media storage volume | ❌ Missing | — |
| API + Postgres only (no frontend container) | 🟡 Partial | Frontend served separately |

## Production — ❌ Not ready

| Feature | Status | Notes |
| --- | --- | --- |
| Strong secrets management | ❌ Missing | — |
| TLS / reverse proxy | ❌ Missing | — |
| Object storage (S3/GCS) | ❌ Missing | — |
| Email service | ❌ Missing | — |
| Monitoring / alerting | ❌ Missing | — |
| Automated backups | ❌ Missing | — |
| Test coverage | ❌ Missing | — |
| Rate limiting / WAF | ❌ Missing | — |
| Multi-instance deployment guide | ❌ Missing | — |
| ICD proxy on backend (secrets server-side) | ❌ Missing | — |
| User onboarding / admin UI | ❌ Missing | — |

Deployment readiness score: 4/10 — Suitable for pilot/local clinic use; not for internet-facing production without significant hardening.

# 9. Module-by-Module Classification

## Frontend

| Feature | Status | Notes |
| --- | --- | --- |
| Patient EMR form | ✅ Complete | — |
| Dashboard & records | ✅ Complete | — |
| Anterior drawing studio | ✅ Complete | — |
| Visit media (local) | ✅ Complete | — |
| Visit media (cloud) | 🟡 Partial | — |
| Keratoplasty module | ✅ Complete | — |
| Corneal tissue registry | ✅ Complete | — |
| Tissue matching (client) | ✅ Complete | — |
| ICD integration | 🟡 Partial | — |
| IndexedDB offline | ✅ Complete | — |
| Cloud sync client | 🟡 Partial | — |
| API adapter | 🟡 Partial | — |
| Migration tool (export) | ✅ Complete | — |
| Migration tool (import via migrate.html) | ✅ Complete | — |
| Database tab import/export | 🟡 Partial | — |
| Auth / login UI | ❌ Missing | — |
| Print / summary | 🟡 Partial | — |
| clinic-server.js | ✅ Complete | — |

## Backend

| Feature | Status | Notes |
| --- | --- | --- |
| Authentication | ✅ Complete | — |
| Authorization (RBAC) | ✅ Complete | — |
| Patients API | ✅ Complete | — |
| Visits API | ✅ Complete | — |
| Prescriptions API | ✅ Complete | — |
| Follow-ups API | ✅ Complete | — |
| Drawing API | ✅ Complete | — |
| Media storage API | ✅ Complete | — |
| Keratoplasty API | ✅ Complete | — |
| Corneal tissue API | 🟡 Partial | No delete |
| Sync (push/pull) | 🟡 Partial | — |
| Migration / import API | 🟡 Partial | — |
| ICD API (v1) | ❌ Missing | — |
| User management API | ❌ Missing | — |
| Audit read API | ❌ Missing | — |
| Tissue matching API | ❌ Missing | — |
| Database migrations | ✅ Complete | — |
| Legacy API (legacy/) | ❌ Missing | Unmounted |

## Infrastructure

| Feature | Status | Notes |
| --- | --- | --- |
| docker-compose.yml | 🟡 Partial | — |
| Dockerfile | ✅ Complete | — |
| .env.example | ✅ Complete | — |
| start-clinic.bat | 🟡 Partial | — |
| PRODUCTION_ARCHITECTURE.md | ❌ Missing | Spec only, not built |
| MIGRATION_TOOL.md | 🟡 Partial | — |
| SYNC_ARCHITECTURE.md | 🟡 Partial | — |
| CI/CD | ❌ Missing | — |
| Automated tests | ❌ Missing | — |

# 10. Priority Recommendations

- 1. Fix sync pull mapper bug (visitToLegacyRecord(row, row)).

- 2. Add login/settings UI; remove hardcoded credentials.

- 3. Align Database tab import with migration bundle format.

- 4. Port ICD proxy to v1 API with server-side credential storage.

- 5. Harden Docker compose (secrets, media volume, migrate entrypoint).

- 6. Implement conflict resolution UI and payload merge.

- 7. Extend sync pull to media/drawings or document intentional scope.

- 8. Add automated tests and fix api:verify tooling.

- 9. Migrate inline images to media_assets during import/sync.

- 10. Remove or update cornea-emr/legacy/cornea-api-adapter.js duplicate.

End of audit report. No code was modified during this analysis.