Cornea Clinic EMR

Security Hardening Plan

Based on: Project Status Report (29 May 2026)

Scope: Frontend (Cornea Clinic file/) + Backend (cornea-emr/apps/api/)

Constraint: Planning document only — no code changes

# Overview

The audit identified eight security gaps that must be addressed before any internet-facing or multi-user production deployment. Several are Critical because they allow immediate compromise with publicly known values. Others are High or Medium and should follow once secrets and authentication flows are secured.

This plan defines the fix for each item, its severity, dependencies, acceptance criteria, and a recommended implementation order.

# Severity Summary

| # | Finding | Severity |
| --- | --- | --- |
| 8 | Missing production secrets management | Critical |
| 2 | Default JWT secrets | Critical |
| 3 | Default admin passwords | Critical |
| 1 | Hardcoded cloud credentials | Critical |
| 5 | CORS wildcard configuration | High |
| 4 | WHO credentials stored in browser | High |
| 6 | Missing login rate limiting | Medium |
| 7 | Missing account lockout protection | Medium |

# Item 1 — Hardcoded Cloud Credentials

Severity: Critical

## Current state

- Cornea.html bootstraps cloud mode with admin@corneaclinic.local / admin123 via CorneaApi.enable() on every page load.

- migrate.html pre-fills the same credentials in form fields.

- Tokens persist in localStorage (corneaEmr_apiToken) after automatic login.

- Anyone with access to the HTML source or browser devtools can obtain admin API access when the backend is running.

## Risk

- Full clinic data read/write, migration import, media access, and sync manipulation.

- Credentials are in version control if the repo is shared.

- No per-user accountability — all sessions appear as the seeded admin.

## Fix plan

Frontend:

- Remove all hardcoded email/password from Cornea.html and migrate.html.

- Add a login modal or dedicated login screen before cloud features activate.

- Store only the API base URL in settings (not credentials); require explicit user login.

- On logout, clear localStorage token and disable cloud patches until re-authentication.

- Show a clear "Local only" vs "Cloud connected" state; never auto-login silently.

- Document that first-time setup requires an admin-created account (not embedded defaults).

Backend: No change required for this item alone; relies on Items 3 and 8.

## Acceptance criteria

- No credentials appear in source files, HTML defaults, or boot scripts.

- Cloud sync, media upload, and migration require an explicit login action.

- Grep/search of the repository finds zero hardcoded passwords.

## Dependencies

- Item 3 (forced password change on first login or non-default seed).

- Item 8 (secrets not committed to repo).

# Item 2 — Default JWT Secrets

Severity: Critical

## Current state

- .env.example documents JWT_SECRET=change-me-in-production-use-long-random-string.

- Development allows fallback dev-only-change-me-in-production when NODE_ENV is not production.

- docker-compose.yml does not set JWT_SECRET; production mode would fail startup, but development compose runs without it.

- Access tokens are not checked against session revocation; compromised JWT remains valid until expiry (~15 minutes).

## Risk

- If production starts with a weak or example secret, attackers can forge access tokens for any user/role.

- Shared dev secrets across environments enable cross-environment token forgery.

- Docker or manual deploys that copy .env.example verbatim create immediate compromise.

## Fix plan

Configuration:

- Treat JWT_SECRET as mandatory in all non-local environments; fail fast at startup if missing, too short (< 32 bytes entropy), or matches a blocklist of known defaults.

- Remove example values from committed .env files; use .env.example with placeholders only.

- Add JWT_SECRET to Docker Compose via environment injection (not hardcoded in YAML).

- Document minimum entropy requirements and rotation procedure in deployment docs.

Runtime:

- Add startup validation: reject change-me, admin123, and dev-only-change-me-in-production in any environment except explicit NODE_ENV=development on localhost.

- Plan optional access-token/session binding (validate JWT jti or session family against user_sessions) so logout invalidates access tokens immediately.

Operations:

- Define JWT rotation runbook: new secret, overlap window, force re-login for all users.

- Never log JWT secrets, tokens, or full Authorization headers.

## Acceptance criteria

- API refuses to start in staging/production without a strong JWT_SECRET.

- No real secret values in git history or compose files.

- Deployment checklist includes secret generation step.

## Dependencies

- Item 8 (secrets management infrastructure).

# Item 3 — Default Admin Passwords

Severity: Critical

## Current state

- Seed CLI creates admin with SEED_ADMIN_PASSWORD=admin123 (default in .env.example).

- Seed email defaults to admin@corneaclinic.local.

- Seed runs idempotently; existing admin is not forced to change password.

- Frontend and migration UI echo these defaults.

## Risk

- Any deployment with default seed credentials is trivially compromised.

- Automated scanners target default admin credentials on port 3000.

- Single shared admin account has no individual audit trail.

## Fix plan

Seed & bootstrap:

- Remove default password from .env.example; require SEED_ADMIN_PASSWORD to be set explicitly for npm run seed, or generate a one-time random password printed once to stdout.

- Add --force-password flag or interactive prompt for seed in non-CI environments.

- On first login, require password change before any clinical or admin action (must_change_password flag on user row).

- Block seed from running in NODE_ENV=production unless ALLOW_PRODUCTION_SEED=true and strong password is provided.

Policy:

- Enforce minimum password complexity (length ≥ 12, mixed character classes).

- Document that production admin accounts are created by ops, not by checked-in defaults.

- Disable or remove default credential pre-fill in all UIs (ties to Item 1).

## Acceptance criteria

- Fresh production install cannot be accessed with admin123.

- Seed documentation warns against weak passwords and documents one-time password output.

- First-login password change is enforced.

## Dependencies

- Item 8 (seed password supplied via secrets manager or secure env injection).

- Item 1 (UI must not re-introduce defaults).

# Item 4 — WHO Credentials Stored in Browser

Severity: High

## Current state

- ICD-11 client ID and secret stored in localStorage (corneaClinic_icdClientId, corneaClinic_icdClientSecret).

- Database tab modal allows any user with UI access to view/edit keys.

- clinic-server.js (port 8080) proxies WHO API using credentials sent from the browser.

- Legacy backend module legacy/modules/icd.js exists but is not mounted on v1 API; no server-side credential table in v1 schema.

## Risk

- WHO API credentials are extractable via XSS, shared workstation, or browser extensions.

- Violates architecture principle: "Secrets off the client."

- Credentials may be copied across machines via backup/export of browser data.

## Fix plan

Backend (v1):

- Add clinic-scoped icd_credentials table (encrypted at rest) or integrate with secrets manager.

- Implement /api/v1/icd/search and /api/v1/icd/status proxy endpoints; require ICD_MANAGE or clinical read permission.

- Store WHO client credentials server-side only; never return secret to client.

- Cache WHO OAuth tokens server-side with TTL (in-memory or Redis optional).

- Audit ICD credential create/update/delete actions.

Frontend:

- Remove ICD secret fields from Database tab; replace with "Configure via Admin" status indicator.

- Route all ICD autocomplete through API proxy (authenticated), not clinic-server.js with client-supplied secrets.

- Migrate existing localStorage keys: one-time prompt to re-enter credentials via admin API, then delete local copies.

Deprecation:

- Retire client-side credential storage in clinic-server.js or restrict server to static file hosting only.

- Document WHO credential provisioning for clinic admins (WHO developer portal).

## Acceptance criteria

- No WHO client secret in localStorage, HTML, or network requests from browser.

- ICD search works only for authenticated users via backend proxy.

- Credential rotation possible without frontend redeploy.

## Dependencies

- Item 1 (authenticated users only).

- Item 5 (CORS locked to known origins before browser sends cookies/tokens to API).

- Item 8 (encrypted storage or secrets manager for WHO credentials).

# Item 5 — CORS Wildcard Configuration

Severity: High

## Current state

- CORS_ORIGIN=* in .env.example and infra/docker-compose.yml.

- Express CORS configured with credentials: true (refresh cookie).

- Wildcard origin with credentials is invalid per spec but misconfiguration creates unpredictable browser behavior.

- clinic-server.js sets Access-Control-Allow-Origin: * on ICD proxy responses.

## Risk

- Any origin can call the API if tokens are leaked (XSS, localStorage theft).

- Misconfigured production CORS may block legitimate clients or accidentally allow hostile origins.

- Combined with refresh token in JSON body, cross-origin attacks have a larger surface.

## Fix plan

API:

- Replace * with explicit allowlist: CORS_ORIGIN=http://127.0.0.1:8080,https://clinic.example.com (comma-separated).

- In production, reject startup if CORS_ORIGIN is * or empty.

- Support single primary origin + optional additional origins via env array.

- Ensure credentials: true only when origin is explicitly matched (no wildcard).

- Remove refresh token from JSON login/refresh response body in production; rely on HttpOnly cookie only.

Frontend hosting:

- Serve Cornea.html from a known origin (clinic-server or nginx), not file://.

- Align frontend baseUrl with CORS allowlist entry.

Docker:

- Set CORS_ORIGIN per environment in compose overrides or deployment manifests.

## Acceptance criteria

- Production API starts only with explicit origin list.

- Browser preflight from unauthorized origins fails.

- Refresh token not exposed in response JSON in production.

## Dependencies

- Item 8 (per-environment origin URLs in secrets/config).

- Item 1 (known frontend URL for allowlist).

# Item 6 — Missing Login Rate Limiting

Severity: Medium

## Current state

- /api/v1/auth/login has no rate limiting middleware.

- No IP-based or account-based throttling.

- Password reset endpoints similarly unthrottled (enumeration partially mitigated by generic response).

## Risk

- Online brute-force and credential-stuffing against known emails.

- Resource exhaustion via high-volume login attempts.

- Amplified impact when combined with Item 3 default passwords.

## Fix plan

API middleware:

- Add rate limiter on POST /api/v1/auth/login: e.g. 5 attempts per IP per 15 minutes, with progressive delay.

- Add stricter per-email limit: e.g. 10 attempts per account per hour across all IPs.

- Apply rate limits to POST /auth/refresh and password-reset endpoints.

- Return 429 Too Many Requests with Retry-After header; log throttled attempts to audit log.

Storage:

- Use in-memory store for single-instance dev; Redis (or Postgres sliding window table) for multi-instance production.

## Acceptance criteria

- Automated brute-force of 100 passwords/minute is blocked.

- Legitimate users can retry after cooldown without permanent lock (unless Item 7 triggers).

- Rate limit state survives API restart in production (Redis/DB-backed).

## Dependencies

- Item 7 (lockout complements rate limit).

- Item 8 (Redis URL or rate-limit config in secrets).

# Item 7 — Missing Account Lockout Protection

Severity: Medium

## Current state

- No failed_login_attempts tracking on users table.

- No temporary or permanent account lock.

- Invalid password returns generic "Invalid email or password" (good for enumeration) but no progressive defense.

## Risk

- Slow, distributed brute-force can evade IP-only rate limits.

- Compromised accounts remain usable indefinitely after password guessing.

- No admin visibility into attack patterns per account.

## Fix plan

Data model:

- Add fields to users: failed_login_count, locked_until, last_failed_login_at (or separate login_attempts table for audit).

- Increment counter on failed password verification; reset on successful login.

Policy:

- Lock account after N failures (e.g. 10 within 30 minutes): set locked_until to now + 30 minutes.

- Return same generic error for locked accounts (do not reveal lockout to attacker).

- Allow admin role to unlock accounts via future user-management API.

- Optional: permanent lock after repeated lockout cycles; requires admin intervention.

Integration:

- Coordinate with Item 6: rate limit by IP first, lockout by account second.

- Log lockout events to audit_logs with IP and user ID (not password).

## Acceptance criteria

- Account locks after configured failure threshold.

- Locked account cannot authenticate until locked_until expires or admin unlocks.

- Successful login resets failure counter.

## Dependencies

- Item 6 (rate limiting should be deployed together or immediately before).

- Database migration for new user fields.

# Item 8 — Missing Production Secrets Management

Severity: Critical

## Current state

- Secrets live in .env files (.env.example committed with placeholder/real-looking defaults).

- Docker Compose injects only DATABASE_URL; no JWT_SECRET, SEED_ADMIN_PASSWORD, or media paths.

- No integration with OS keychain, cloud secrets manager, or encrypted env files.

- WHO ICD credentials, DB passwords, and JWT secrets have no rotation or audit trail.

## Risk

- Secrets committed to git, shared via chat, or left on developer machines.

- No separation between dev/staging/production secrets.

- Compromised .env file grants full system access.

- Regulatory and clinical data handling expectations not met.

## Fix plan

Governance:

- Define secrets inventory: JWT_SECRET, DATABASE_URL, SEED_ADMIN_PASSWORD, WHO ICD client secret, SMTP/API keys, CORS_ORIGIN, media encryption keys.

- Add .env to .gitignore; verify no secrets in git history (scan with trufflehog or gitleaks).

- Document "secrets never in repo" policy for all contributors.

Development:

- Use .env.local (gitignored) per developer; .env.example contains names only, no values.

- Provide scripts/generate-secrets.sh or documented openssl commands for local setup.

Staging / production:

- Inject secrets via environment at runtime: Docker secrets, Kubernetes secrets, or cloud provider secret store.

- Compose/production manifest references secret names, not values.

- Separate secret sets per environment (dev ≠ staging ≠ prod).

- Restrict who can read production secrets (RBAC on cloud console).

Rotation:

- Document rotation schedule: JWT annually or on incident; DB password quarterly; WHO credentials on WHO portal policy.

- Automate rotation where possible without downtime (JWT dual-key overlap).

Encryption at rest:

- Encrypt sensitive DB columns (WHO client secret, password reset tokens already hashed).

- Ensure MEDIA_STORAGE_PATH on encrypted volumes in production.

## Acceptance criteria

- Zero production secrets in repository or Docker images.

- New environment can be provisioned from secret store only.

- Rotation runbook exists and has been tested once in staging.

## Dependencies

- None — this is the foundation for Items 2, 3, 4, and 5.

# Implementation Order

## Phase 0 — Foundation (Week 1)

Goal: Stop secret leakage and establish secure configuration.

| Order | Item | Severity | Actions |
| --- | --- | --- | --- |
| 1 | 8 Production secrets management | Critical | Secrets inventory, .env gitignore audit, .env.example sanitization, per-env injection design, deployment doc |
| 2 | 2 Default JWT secrets | Critical | Mandatory strong JWT_SECRET, startup blocklist, Docker/env injection |
| 3 | 3 Default admin passwords | Critical | Remove default seed password, one-time random or required env, first-login change |

Exit gate: API cannot start in production without strong secrets; seed cannot create admin123 in production.

## Phase 1 — Authentication Surface (Week 2)

Goal: Remove known credentials and lock down browser-to-API trust.

| Order | Item | Severity | Actions |
| --- | --- | --- | --- |
| 4 | 1 Hardcoded cloud credentials | Critical | Login UI, remove auto-login, clear token on logout |
| 5 | 5 CORS wildcard | High | Explicit allowlist, production validation, refresh token cookie-only in prod |

Exit gate: No credentials in HTML; CORS allowlist matches deployed frontend URL.

## Phase 2 — Credential Relocation (Week 3)

Goal: Move third-party secrets server-side.

| Order | Item | Severity | Actions |
| --- | --- | --- | --- |
| 6 | 4 WHO credentials in browser | High | v1 ICD proxy API, encrypted server storage, remove localStorage ICD keys, deprecate client-side proxy |

Exit gate: ICD works via authenticated API; browser has no WHO secret.

## Phase 3 — Abuse Resistance (Week 4)

Goal: Limit brute-force and account compromise.

| Order | Item | Severity | Actions |
| --- | --- | --- | --- |
| 7 | 6 Login rate limiting | Medium | IP + email rate limits on auth endpoints |
| 8 | 7 Account lockout | Medium | Failed-attempt tracking, temporary lock, audit logging |

Exit gate: Penetration test or scripted brute-force attempt is throttled and account locks.

## Implementation Order Diagram

Phase 0 (Critical foundation): [8] Secrets management → [2] JWT secrets → [3] Admin passwords

Phase 1 (Auth surface): [1] Remove hardcoded credentials → [5] CORS hardening

Phase 2 (Third-party secrets): [4] WHO credentials → server

Phase 3 (Abuse resistance): [6] Rate limiting → [7] Account lockout

# Cross-Cutting Recommendations (Post-Plan)

| Finding | Severity | Brief action |
| --- | --- | --- |
| Refresh token in JSON body | High | Cookie-only in production (partially covered in Item 5) |
| Access token valid after logout | Medium | Session-family validation on each request |
| Postgres default password in Docker | High | Strong generated password via secrets; do not expose 5432 publicly |
| No MFA | Medium | TOTP for admin and consultant roles |
| No automated security tests | Medium | Add auth/CORS/rate-limit integration tests in CI |

# Verification Checklist (Post-Implementation)

- Repository scan finds no passwords, JWT secrets, or WHO secrets

- Production API fails startup without JWT_SECRET, CORS_ORIGIN (non-wildcard), and strong DB credentials

- admin123 and admin@corneaclinic.local do not work on production without explicit admin provisioning

- Cloud features require login; no auto-login on page load

- ICD search works without any secret in browser devtools → Application → Local Storage

- Login returns 429 after repeated failures; account locks after threshold

- Docker/production manifests contain secret references only, not values

- Security hardening documented in deployment runbook

# Deployment Readiness Impact

| Stage | Score | Notes |
| --- | --- | --- |
| Before hardening | 4/10 | — |
| After Phase 0–1 | 6/10 | Local/staging pilot |
| After full plan (Phase 0–3) | 8/10 | Controlled production pilot |

Full internet-facing production (9–10/10) still requires MFA, TLS termination, WAF, monitoring, and penetration testing — outside this plan's eight items.

End of Security Hardening Plan. No code was generated per request.